MASTER MIGRATION PLAN

Terrarium

From planner to ecosystem platform

Preserving the tested reasoning engine, adopting iNaturalist for identity, and rebuilding the product shell and data model — without losing the moat or the user’s data.

Keep the reasoning engine. Let iNaturalist own identity. Rebuild the shell. Add the platform only as trust is earned.

Prepared against the current codebase (branch verdict-overhaul)   ·   10 July 2026

Contents

# 1.  Executive decision

Do not rebuild from an empty folder. The current application is a capable single-device terrarium planner: a curated plant bundle, a four-step guided builder, local photos, care reminders, text exports — and no network boundary. The target product is larger in kind, not merely in degree. It is a living-ecosystem platform with normalized organism data, structured outcome history, identity sourced from the world’s biodiversity graph, and eventually collaboration, discovery, and commerce. The correct move is a controlled architectural replacement: preserve the proven computational core and the local-first data patterns, and rebuild the product shell and data platform around them.

Beneath the parts of the app worth discarding sits a pure reasoning engine — compatibility, care cadence, substrate physics, viability scoring — that no external API can hand you. That engine is the moat. Conversely, everything the app currently hand-maintains that the world already maintains better — species names, photographs, native range, conservation status — is commodity identity data that should be sourced, not authored. The organizing decision is a single clean seam between the two.

### The headline calls

- KEEP the pure reasoning engine (src/logic) and its characterization tests. This is the moat, not the shell.

- KEEP the local-first store, the repository pattern, UUID identity, Zod boundaries, and the admin-editable prose catalog.

- RE-ANCHOR the 201 curated species from a self-contained catalog into a curated suitability overlay, held separate from sourced identity.

- REBUILD the screen architecture, the flattened build record, the planner presentation, and the standalone seed-editing tool.

- BUILD NEW the identity/media layer (iNaturalist adapter + cache), the normalized organism/outcome model, the journal and measurements, and — only when earned — accounts, sync, and community.

The one idea iNaturalist gives you every organism’s identity for free. It can never give you terrarium viability. Spend nothing re-deriving the former; spend everything compounding the latter.

# 2.  The strategic seam

Every keep-and-rebuild decision below falls out of one split. Sort each fact the app stores into “the biodiversity graph owns this” versus “only a terrarium curator owns this,” and the disposition is obvious. The first column is a thin networking-and-cache concern the app does not have yet; the second column is exactly what the reasoning engine already computes and what the curated catalog already encodes. You are not throwing out the hard part — you are deleting the part an API does better and keeping the part it cannot touch.

| Sourced identity — adopt, stop hand-maintaining | Curated suitability & outcomes — the moat |
| --- | --- |
| Canonical taxonomy: scientific and common names, synonyms, ancestry | Closed- vs. open-enclosure tolerance |
| Research-grade photographs, each with license and attribution | Cultivation envelope: light, soil-moisture, humidity %, temp °C, pH |
| Native range and habitat, from georeferenced observations | Substrate composition, drainage, and perched-water behavior |
| Conservation status (IUCN and regional) | Growth rate and mature size in cultivation |
| Computer-vision identification from a photograph | Toxicity and animal-safety inside a sealed enclosure |
| The unbounded universe of taxa — not a hand-capped list | Inter-species compatibility, crowding, care cadence, viability score |
|  | Structured outcome data — what survived at 6 / 12 / 36 months |

The integration succeeds only if three authorities stay strictly separate: external facts (taxonomy, media, range), Terrarium editorial assertions (care ranges, compatibility, safety), and Terrarium outcome evidence (what actually survived). Collapsing them into one record is precisely the current catalog’s mistake, reproduced at global scale.

Observation ≠ cultivation Occurrence data tells you where a species is seen in the wild, not how it survives in a sealed jar. Never auto-derive the care envelope from occurrence climate — it is a tempting shortcut and a wrong one. The curated overlay stays authoritative; habitat data is context, never care.

# 3.  Current-state baseline

The following was observed directly in the repository and must be captured as a protected baseline before any deletion begins. The passing logic suite is the principal salvage asset; the lint findings are concentrated in UI and render code, which supports a clean screen rewrite while retaining the tested engines.

| Signal | Observed state | Planning implication |
| --- | --- | --- |
| Platform | Expo SDK 56 (Router ~56.2, React Native 0.85, React 19.2) | Keep the platform; align package patches with SDK 56 docs |
| Screens | Four tabs plus planner, build detail/guide, plant route, glyph lab | Replace the information architecture and screens |
| Reference data | 201 bundled plant records; a 10,652-line JSON catalog | Use as a reconciliation seed, not production authority |
| Persistence | Three local tables: builds, build_photos, care_marks | Normalize and add sync-ready entities |
| Reasoning | 21 pure logic modules, import-isolated from UI and data | Preserve behavior verbatim behind stable contracts |
| Tests | ~38 suites, 400+ passing cases; type-check green | The characterization safety net — protect it first |
| Network | No fetch, auth, or sync layer of any kind | Identity and platform layers are greenfield |
| Lint | Findings concentrated in UI/render and hook patterns | Do not carry the current UI forward unmodified |
| Backup | JSON export excludes photo binaries | Replace before claiming data portability |
| Worktree | Modified and untracked design, data, and art files | Snapshot user work before bulk movement or deletion |

Demolition baseline Before the first deletion, tag a protected baseline, capture a representative database plus backup and media set, and promote current engine outputs into golden fixtures. Nothing is deleted until its replacement reads the migrated data and the fixtures still pass.

# 4.  Disposition ledger

Decisions are made at the boundary, not the file. A useful function inside a disliked screen is extracted; a screen is not preserved merely because it contains good math. Four verdicts apply: KEEP (port behavior verbatim), REFACTOR (keep the value, change the contract), REPLACE / RETIRE (the concept itself is wrong for the new product), and BUILD (net-new).

## 4.1  Keep — the crown jewels

| Component | Verdict | Rationale |
| --- | --- | --- |
| Compatibility engine — compatibility.ts, score-build.ts | KEEP | Per-build consensus scoring, penalty ladder, survival clamp, weakest-link build score. No external API computes this. |
| Care scheduler — careSchedule.ts, care.ts | KEEP | Container-openness-first watering cadence with a notification-budget guard. The adaptive-care spine. |
| Substrate mixer + matrix — substrateMixer.ts | KEEP | Parts-weighted blend with a capillary perched-water-table model. Real physics; net-new domain expertise. |
| Scoring & verdict — eco.ts, verdict.ts | KEEP | 0–100 band with an OKLab color sweep and a one-line plain-English verdict. |
| Recommendation — recommend.ts | KEEP | Compatibility-filtered candidate ranking against the current selection. |
| Support helpers — environment, containers, placement, guide, units, constants, browse-filter, export-txt | KEEP | Pure helpers the engine depends on: vessel geometry, gas exchange, envelopes, prose generation, conversions, export. |
| Local store & pattern — repositories, UUID ids, Zod boundaries, SQLite/Drizzle | KEEP | A sound spine for offline-first; narrow responsibilities and little product-specific presentation. |
| Prose catalog — copy.json | KEEP | All user-facing prose is admin-editable, never hardcoded. Carry the rule forward. |
| Domain language & tests — CONTEXT.md, logic/DB suites | KEEP | A real ubiquitous language plus the regression net that lets the engine lift out cleanly. |

## 4.2  Refactor behind new contracts

| Asset | Why it is valuable | Required change |
| --- | --- | --- |
| compatibility + score-build | Mature, tested baseline | Version the rule set; carry trait provenance and uncertainty |
| substrateMixer + matrix | Useful calculator and warnings | Separate the authored material catalog from the math; cite assumptions; keep a calibration knob |
| care + careSchedule | Good container-first reasoning | Split plan / occurrence / intervention / outcome; eliminate repeating-trigger drift |
| guide.ts | Useful derived build sequence | Generate from a normalized design revision and inventory |
| containers profile/recommendation | Useful vessel math | Support more shapes, ventilation, planting volume, and confidence |
| photos-repo.ts | Good primary-photo invariants | Replace path-only records with media assets and upload state |
| backup + migrate | Correct version/validate instincts | Real ordered migrations; media manifest; transactional restore |
| browse-filter.ts | Tested filtering semantics | Apply to a cached organism-profile index, not a bundled array |
| UI primitives + tokens | Reusable accessibility/layout work | Retheme; re-verify against SDK 56 compiler rules; drop old visual assumptions |
| cross-section geometry | Builder explanation value | Extract the pure scene math; rewrite the large component and its art |

## 4.3  Replace or retire

| Area | Decision | Reason |
| --- | --- | --- |
| src/app/* screens | REBUILD | Old IA, large screens, local-only assumptions, and a rejected visual direction |
| planner/* presentation | REBUILD | The wizard UI is coupled to one draft and one static plant catalog |
| Plant schema as universal organism | REPLACE | A plant-specific scalar model cannot represent taxa, cultivars, fungi, cleanup crews, animals, or evidence |
| plants.json as runtime catalog | RETIRE | Bundled release-bound data cannot be the universal library; it becomes a migration corpus |
| plant-images.ts + copied PNGs | RETIRE | Static mapping with uncertain licensing; governed media references replace it |
| builds flattened row | REPLACE | JSON arrays cannot support history, collaboration, outcomes, or community querying |
| care_marks dual role | REPLACE | A reminder occurrence is not the same thing as an intervention or a journal event |
| vibes / glyphs / cross-section art | RETIRE | Cosmetic theming and procedural renderings off the product axis; real photos and time-lapse are the visual layer |
| glossary subsystem | RETIRE | Retire the standalone tool but carry the useful definitions forward as sourced, reviewable content |
| tools/plant-admin | RETIRE | A seed editor becomes provenance-aware content operations against the new content model |
| Web/ prototype; generated ios/ & android/ | RETIRE | Scratch prototype and generated projects; Expo config is the authority after native decisions |
| personal mailto feedback flow | REPLACE | Replace with in-app feedback and a moderated content-proposal workflow |

## 4.4  Build new

| Capability | What it is |
| --- | --- |
| Identity & media layer | iNaturalist adapter + on-device cache: taxa search, taxon detail, observation context, CV candidates; bundles a snapshot and hero photo per vetted species |
| Normalized organism & outcome model | Profiles, external references, cultivars/aliases, residents, sourced trait assertions, measurements, and a survival/outcome log |
| Care occurrence engine | Scheduled occurrences, interventions, and an explicit “nothing needs doing” state — replacing OS repeating triggers |
| Journal & measurements | A unified photo / note / measurement / intervention / milestone timeline with reliable media backup |
| Diagnosis (later) | Constrained decision support — symptom intake, ranked causes with confidence, safe actions, and a checkpoint — not a conversational oracle |
| Accounts, sync, community, moderation (later) | Introduced only when the private lifecycle earns them; the seam is drawn now, the build is deferred |

# 5.  Target architecture

The app stays local-first for care and journaling, while a server — when it exists — becomes authoritative for shared entities, catalog enrichment, community, and moderation. This preserves the current app’s strongest property, instant access without a network, without pretending a local SQLite file can support a community platform. The whole rebuild is: add the top layer, extend the bottom layer, keep the two in the middle almost untouched, and pre-draw the seam where the platform will later attach.

| Layer | What lives there |
| --- | --- |
| A · Identity & media (NEW) | External taxa, photos, native range, conservation, and computer-vision ID. A thin adapter plus an on-device cache. Bundles a snapshot and one hero photo per vetted species so the app still opens offline. |
| B · Curated overlay (RE-ANCHORED) | The suitability and care attributes, keyed to an internal profile id and joined to external taxa: closed/open tolerance, light, moisture, humidity, temp, pH, growth, substrate, difficulty, toxicity. The differentiated data. |
| C · Reasoning engine (KEEP) | compatibility · care · substrate · verdict · recommend · containers. Pure, import-isolated, and tested. Reads layer B, never talks to layer A. |
| D · Ownership, journal & outcomes (KEEP + EXTEND) | The user’s private data: terrariums, design revisions, residents, tasks, interventions, measurements, media, and outcomes. The raw material of the moat. |
| E · Platform (DEFERRED) | Accounts, sync, an iNaturalist proxy/cache, community, and moderation. Draw the adapter seam now; build the layer when Release 1 proves value. |

Offline-first is a product promise The app is fully offline today. The identity layer introduces a network dependency and a quota. Preserve offline-first: bundle the overlay plus a cached taxon record and hero photo for every vetted species; hit the network only for search beyond the vetted set, fresh media, and photo-ID; and degrade gracefully when there is no signal.

When the platform layer arrives, exactly one rule changes: the mobile client stops calling external APIs directly and calls the Terrarium backend, which then owns caching, rate protection, attribution normalization, and provider failover. Because the client already speaks to iNaturalist through an adapter interface, that move is a swap, not a rewrite.

## 5.1  Local-first sync model

Use an operation/outbox model rather than mirroring whole tables. A local transaction writes the entity change and its outbox operation together. Each mutable entity carries a stable client id, revision, timestamps, deletion marker, and sync state. The server accepts idempotency keys and returns acknowledgments and conflict information. This keeps the layer-E platform a later, additive concern.

| Data class | Conflict strategy | Offline behavior |
| --- | --- | --- |
| Journal and care events | Append-only; deduplicate by operation id | Fully available |
| Measurements | Append-only; a correction creates a superseding record | Fully available |
| Terrarium metadata | Revision check; accepted edit plus a conflict notice | Editable |
| Design revisions | Immutable revision; fork on concurrent edits | Editable drafts |
| Household roles | Server-authoritative | Read cached; queue limited requests |
| Public / community state | Server-authoritative with moderation status | Read cached; publishing waits |
| Catalog / provider snapshots | Refresh wins by source and version policy | Cached and searchable |

# 6.  Target data model

The central modeling change is to separate five concepts the current build row collapses into one: a physical ecosystem, a design recipe, a living resident, a taxonomic identity, and an evidence-backed care assertion. History and relationships become first-class, so the app can later explain why a recommendation changed and what actually survived.

External ids are references, never keys An external taxon id (for example, an iNaturalist taxon) is stored as an external reference on an internal OrganismProfile — never as a primary key. Taxa split, merge, and get renamed; cultivars and trade names have no clean species id. Keying the catalog directly to an external id recreates today’s brittle slug at global scale.

| Concept | Meaning | Key relationships |
| --- | --- | --- |
| Terrarium | A real, owned living ecosystem | owner/household, visibility, enclosure, journal, health |
| Design | A planned composition and its calculations | immutable revisions, recipe, viability result |
| Enclosure | Vessel geometry and ventilation | dimensions, opening, equipment, environment |
| Layer / Material | Drainage, charcoal, substrate, hardscape | quantity, unit, recipe, source |
| OrganismProfile | The Terrarium-context editorial profile | external refs, traits, sources, review state |
| ExternalTaxonRef | A provider identity snapshot | provider, id, raw name/rank/ancestry, fetched-at, version |
| Cultivar / Alias | A trade or cultivar identity distinct from a taxon | parent profile, synonyms |
| Resident | One particular organism in one terrarium | added/removed dates, status, placement, provenance |
| TraitAssertion | A sourced value with confidence and review date | profile, region, units, evidence |
| CarePlan / TaskOccurrence / Intervention | Policy / one due action / what was actually done | rule version, status, assignee, amounts, notes |
| Measurement | A time-series environmental value | type, unit, sensor or manual, quality |
| MediaAsset | User or licensed remote media | owner, storage, license, derivatives, upload state |
| Outcome | A periodic survival snapshot per resident | status (thriving/struggling/lost), cause |
| BuildPublication (later) | A structured public snapshot | design revision, outcome age, moderation |

## 6.1  The plant record splits into three

Today one catalog row carries both identity (names, image, sources) and suitability (light, moisture, humidity, temp, pH, growth, closed/open tolerance). Split it into three records with three different owners:

- Curated overlay (bundled, authoritative for care): { profileId, light, soilMoisture, humidityPctRange, tempCRange, phPreference, growthRate, maxHeightCm, rootDepth, substrateTags, closedTerrariumOk, openTerrariumOk, difficulty, toxicity, vetted }

- Identity snapshot (sourced, cached): { profileId, externalRef, scientificName, preferredCommonName, ancestry, defaultPhoto[license, attribution], conservationStatus }

- Outcome log (owned, grows over time): { residentId, at, status, cause? }

The engine only ever reads the overlay, so the logic modules need exactly one change: swap the plant loader’s key from slug to profileId. Zod validates the overlay at the data boundary exactly as it validates the catalog today.

## 6.2  Provenance and rule versioning

Every compatibility, care, or diagnosis result records the rule-set version, the input snapshot, the result, its reasons and warnings, and a generated-at time — so that if a recommendation changes later, the app can explain why. Trait assertions carry value or range, unit, source URL or citation, source type, reviewer, reviewed-at date, confidence, region, and supersession state. The current scalar plant fields seed these assertions but must never remain unsourced magic values.

## 6.3  Animal-ready without animal scope

Do not put reptile or veterinary fields into the first UI. Instead use neutral organism and resident identities, typed trait namespaces, welfare-policy hooks, and regional-constraint records. Every resident carries an organism kind, and animal kinds stay disabled until welfare rules and content are approved. Animal support then becomes a new policy-and-workflow layer — not a rewrite of the plant tables.

# 7.  iNaturalist integration

The public API covers everything the identity layer needs. A single typed adapter plus a cache is the whole surface today; a backend proxy fronts that adapter later without changing its callers.

| Capability | iNaturalist surface | Release use |
| --- | --- | --- |
| Name search | GET /taxa/autocomplete | Organism picker and taxon linking |
| Taxon detail | GET /taxa/{id} | Names, rank, ancestry, default photo, statuses |
| Observation context | GET /observations | Range and seasonal context — context only, never care |
| Identification candidates | POST /computervision/score_image | Opt-in ranked candidates; benchmark-gated |
| Regional context | GET /places | Regional filters and warnings |
| User contribution | OAuth + observations / photos | Deferred until the account-linking phase |

The source-of-truth boundary is absolute: adopt taxonomy, names, observations, licensed media references, geographic and conservation context, and identification candidates. Never adopt care ranges, enclosure suitability, toxicity, regional legality, or compatibility — those are Terrarium editorial assertions backed by sources and outcomes.

### Rate, cache, and resilience

- Budget: stay near one request per second and under ~10,000 per day; treat HTTP 429 as a normal, recoverable response.

- Batch: request multiple ids together where supported; use the highest appropriate page size; avoid per-card network calls.

- Cache: taxon identity ~30 days; names and statuses ~7 days; observation aggregates 6–24 hours; search ~24 hours; negative-cache provider errors briefly. Revalidate license and attribution before long-lived reuse.

- Backoff: exponential retry with jitter on 429/5xx; circuit-break during an incident and keep serving cached profiles.

- Identification: no automatic background re-submission of images — one explicit user action equals one scoring request.

Licensing landmine Much iNaturalist imagery is licensed CC BY-NC (non-commercial), and a taxon’s default photo is not automatically safe for commercial use. Store each photo’s license and attribution, filter permitted licenses per use, show attribution, revalidate long-lived cached metadata, and obtain a written media policy and legal review before any commercial surface ships.

Terrarium and iNaturalist identities stay separate. Use Terrarium authentication for app data; add iNaturalist OAuth (with PKCE) only when a user chooses to link an account or publish an observation; exchange the token on the backend and request the narrowest scopes. Location is optional for identification and purpose-limited: prefer coarse location, strip location from retained image metadata unless the user explicitly creates an observation, honor geoprivacy, and never copy rare-taxon coordinates into public build pages.

Computer vision is a candidate, not a verdict Photo identification generates ranked suggestions with confidence — never a confirmed identity. Benchmark the launch organism set (plants, mosses, fungi, pests, springtails, isopods), define “unknown” behavior, record the model and provider version, and require user or community confirmation before an id is trusted.

# 8.  The care model

Container-openness-first watering is a genuine insight and stays — but as a calibrated hypothesis, refined by outcomes, not a hard-coded truth. The structural fix is to stop overloading a single “care mark” concept and split it into four:

- CarePlan — the suggested policy and its reasons (derived, versioned).

- TaskOccurrence — one due action with a status.

- Intervention — what the user actually did: amounts, notes, photos.

- Outcome / Observation — the result, feeding cadence calibration and the outcome moat.

Replace OS repeating-interval triggers with scheduled occurrences, so that opening the app never re-anchors the cadence and skipped tasks remain historically visible. A user may complete, skip, snooze, mute, reassign, or customize an action without erasing the underlying recommendation or its history. “Nothing needs doing” is a computed dashboard state and an intended product outcome — not an empty screen.

# 9.  Migration and demolition safety

The safest migration is bridge-first. The legacy data is small but semantically dense — a user may value a single photo timeline more than hundreds of catalog rows — so build importers and compatibility snapshots before removing the old schema.

- Introduce new tables beside the old tables; never rewrite the existing database in place before a validated copy exists.

- Extract retained engines into their new boundaries with tests and zero behavior change.

- Run dual-read in development: compare old and new dashboard/build summaries and engine outputs on the same fixtures.

- Produce a per-user migration report: builds, residents, tasks, photos, unmapped names, and warnings — no silent drops.

- Cut over once; retain legacy tables read-only for one release or export them into a recovery package.

- Delete the legacy UI last, in a dedicated cleanup change — never mixed into the functional rewrite.

| Legacy field | New destination | Treatment |
| --- | --- | --- |
| builds.id | terrarium.id + source link | Preserve the UUID |
| name / description / tags | terrarium metadata | Copy; normalize tags later |
| container_* | enclosure snapshot | Validate units and opening vocabulary |
| plantSlugs | residents via the profile map | Report unmatched and cultivar ambiguity |
| placements | design-revision placements | Clamp and preserve |
| layer depths / mix | design components | Preserve the original calculator version |
| care_overrides | care-policy overrides | Translate by task type and version |
| build_photos | media assets + journal events | Copy, checksum, preserve primary/order |
| care_marks | task occurrences / interventions | Preserve the raw legacy payload for audit |
| bundled slug | organism-profile external ref | Reconcile; never reuse the slug as global identity |

First-PR boundary The first change is documentation and characterization only: no deletion, no new UI, no algorithm change. The second introduces the migration harness and the new tables beside the old ones. Demolition stays reversible and reviewable throughout.

# 10.  Phased delivery and gates

The estimates below are engineering-effort ranges, not calendar promises. They assume one experienced full-stack mobile engineer plus part-time product and content review. A second engineer shortens some tracks but not the sequential data-model, migration, and API-validation gates.

| Phase | Focus | Effort | Exit gate |
| --- | --- | --- | --- |
| 0 · Preserve & characterize | Protected baseline, golden fixtures, disposition, sample backups | 3–5 days | Current app reproducible; no user work lost |
| 1 · Foundation | Feature shell, ordered migrations, normalized local core, repositories, outbox seam | 2–3 wks | Offline CRUD and migration tests pass |
| 2 · Organism platform | iNaturalist adapter + cache, profile/cultivar/alias model, trait assertions, media policy | 3–5 wks | 201-record reconciliation + API contract tests pass |
| 3 · Private lifecycle beta | Dashboard, builder, profiles, care occurrences, journal, media upload, export | 6–9 wks | End-to-end private loop works offline and online |
| 4 · Shared data & publishing | Accounts, sync, households, structured build publishing, moderation | 5–8 wks | Conflict, permission, deletion, abuse tests pass |
| 5 · Retention intelligence | Diagnosis, comparison/time-lapse, outcome analytics, advanced planning | 4–7 wks | Safety review and quality benchmarks pass |
| 6 · Ecosystem expansion | Sensors, clubs/events, marketplace, animals | Separate programs | Each needs its own policy/business gate |

Realistic milestone A credible private-lifecycle beta is roughly 14–22 engineering weeks after the baseline is protected. Structured community publishing adds ~5–8 more. The full vision is a multi-year roadmap, not a rebuild ticket — and the dominant risk is building the platform (community, marketplace, sensors) before the private loop earns trust. Hold that line.

### Phase 0 — preserve and characterize

- Tag a protected baseline after reviewing the existing modified and untracked art, data, and design work.

- Capture a representative database, backup, and media set: multiple builds, photos, care history, placements, custom substrate, overrides.

- Promote representative engine outputs into golden fixtures: container recommendations, compatibility reports, care schedules, substrate mix, build guide, exports.

- Record the 201 names, scientific names, source links, and image attribution as a migration corpus.

- Write the founding decisions: botanical launch scope, source-of-truth boundary, local-first sync, media licensing, normalized model.

### Phase 1 — foundation

- Create new route groups and feature boundaries without recreating the old screens.

- Install a real ordered SQLite migration mechanism with transactional migrations and rollback/recovery tests.

- Add normalized local tables: terrariums, designs/revisions, residents, tasks/occurrences, interventions, events, measurements, media assets, provider snapshots, and an outbox.

- Build repository/use-case interfaces and a sync-neutral local implementation; move preserved engines into domain packages with tests green.

- Fix the SDK 56 lint/compiler baseline and make lint, type-check, unit, and migration tests required checks.

### Phase 2 — organism platform

- Build the typed iNaturalist adapter: exact response schemas, field selection, retries, rate budget, user-agent, metrics, and cache.

- Build the taxon/profile/cultivar/alias model and a reconciliation tool; do not hand-edit provider ids in runtime JSON.

- Import the 201 records as draft editorial profiles and trait assertions, retaining sources and marking confidence and review state.

- Create an admin review queue: unmatched names, cultivars, taxonomy changes, duplicates, license failures, stale assertions.

- Ship organism search/profile UI from the new repository; test offline fallback and provider-outage behavior; run the CV benchmark and ship only if unknown/false-positive performance is acceptable.

### Phase 3 — private lifecycle beta

- The dashboard answers attention, recent change, and overall state in the first screenful.

- The builder produces a versioned viability report, quantities, a shopping list, and a build guide; “mark as built” creates Terrarium and Resident records from a design revision without losing provenance.

- The journal unifies photos, notes, measurements, interventions, and milestones on one timeline.

- Care creates explicit task occurrences, handles skip/snooze/customize, and reconciles local notifications safely.

- Backup/export includes relational data plus a media manifest, with a transactional, tested restore; analytics measure activation and healthy-loop completion without collecting sensitive data.

Review cadence At each phase gate, the owner, the engineering lead, and a content/safety reviewer sign off on the exit evidence. Architecture decisions are amended when facts change; they are not silently bypassed. Vendor selection, animal support, commerce, and public community each require their own go / no-go record.

# 11.  Quality gates

### Required automated checks

- Lint and TypeScript are zero-error on the new surface; the React compiler rules are not waived globally.

- Preserved engine tests stay green; changed algorithms require new versioned fixtures and an explicit decision record.

- Migration tests run from every supported historical schema and prove idempotency, counts, referential integrity, and recovery.

- API contract tests use recorded/redacted fixtures plus strict-budget live smoke; unknown fields are tolerated only where planned, required fields are validated.

- Sync tests cover duplicate delivery, interrupted upload, out-of-order operations, delete/update races, clock skew, and permission changes.

- Media tests cover file loss, duplicate photo, checksum mismatch, upload retry, attribution rendering, revoked license, and full export/restore.

- Accessibility tests cover dynamic type, screen-reader labels, reduced motion, status without color, and touch targets.

- Safety tests assert escalation language and keep animal/veterinary flows disabled until policy support exists.

### Beta acceptance targets

| Target | Acceptance rule |
| --- | --- |
| Offline core | Create / edit / build / journal / care works with no network; sync resumes without duplication |
| Migration | 100% entity-count reconciliation; every exception shown in a report; no silent drops |
| Dashboard | Warm local render feels immediate and needs no network for cached terrariums |
| Catalog | Search survives provider outage from cache; stale state never blocks adding a resident |
| API budget | Measured traffic stays inside external limits under projected beta load |
| Media | Originals and metadata survive reinstall/restore; attribution is visible and accurate |
| Care | No notification drift from app open; skip/snooze/complete history stays auditable |
| Compatibility | Every warning explains input, rule version, affected residents, and remedy |
| Privacy | No sensitive coordinates in public builds or logs; account deletion removes or anonymizes as promised |
| Reliability | Crash and sync monitoring are live before inviting external testers |

### Expo SDK 56 implementation constraints

All implementation uses the versioned Expo SDK 56 references, and the current platform versions align with that baseline. Four constraints shape the rebuild:

- Expo Router in SDK 56 no longer supports application imports from external @react-navigation packages; route work uses the matching Expo Router entry points.

- expo-sqlite persists the database across app restarts and supports explicit transactions, prepared statements, and schema-version migrations; use parameterized statements for user input and treat transaction behavior deliberately.

- The FileSystem API uses File, Directory, and Paths for app-owned media and supports download and upload; media migration and backup follow the SDK 56 API, not legacy filesystem assumptions.

- Local notifications remain available, but remote push on Android requires a development build rather than Expo Go; care scheduling is tested under the real build mode and reconciles app state instead of trusting OS schedules as the historical source of truth.

# 12.  Risks and mitigations

| Risk | Impact | Mitigation / trigger |
| --- | --- | --- |
| Treating external data as care authority | Unsafe or misleading guidance | Hard data-ownership boundary; sourced editorial assertions |
| API throttling or outage | Broken search / identification | Backend cache, budgets, backoff, circuit breaker, offline profiles |
| Media license mismatch | Legal and product risk | Eligibility policy, attribution, refresh, legal review |
| Cultivar ↔ taxon mismatch | Wrong care or identity | Separate cultivar/alias model and manual reconciliation |
| Premature community | Moderation and trust failure | Structured publishing, cohort rollout, reporting tools first |
| Algorithmic false precision | User harm and lost trust | Confidence/evidence labels, versioning, explanations, outcome calibration |
| Sync complexity | Data loss or duplicates | Append-only events, idempotency, outbox, conflict tests, staged rollout |
| Over-scoped launch | Never reaches users | Private lifecycle first; explicit non-goals; gate later programs |
| Legacy demolition too early | Lost proven logic or user data | Protected baseline, extraction-first, migration report, cleanup last |
| Photos still local-only | Journal loss | App-owned files, upload queue, checksum, packaged export |
| Unreviewed care content | Safety and reputation | Review dates, reviewer roles, stale-content queue; welfare never paywalled |
| Animal-schema leakage | Unsafe implied support | Feature flags and policy gates; animal types disabled |

# 13.  Metrics and the learning system

The long-term advantage is structured outcome evidence, so early metrics must reward healthy ecosystems rather than notification clicks, unnecessary intervention, or public-posting volume. Instrument with explicit consent and collect the minimum needed to answer a product question.

| Stage | Primary signal | Guardrail |
| --- | --- | --- |
| Activation | First viable design saved, or an existing terrarium profiled | Time-to-value and abandonment reason |
| Build | Design marked built with inventory and a baseline photograph | Warnings acknowledged or resolved |
| Care | On-time or intentionally skipped actions, with reasons | Over-care indicators and alert fatigue |
| Journal | Meaningful entries across 30 and 90 days | No pressure to overshare private collections |
| Health | User-reported stable or improving checkpoints | No incentive to hide failures |
| Learning | A resolved issue with intervention and outcome | Confidence and safety escalation |
| Community | Clone-and-adapt leading to a successful build | Moderation burden and misinformation rate |
| Retention | Active healthy terrariums at 3, 6, and 12 months | Do not optimize for unnecessary care actions |

### Outcome-data policy

- Outcome collection is opt-in and understandable.

- Publish aggregate success rates only above minimum sample and data-quality thresholds.

- Keep raw private terrarium history private unless the user explicitly shares it.

- Record failures without stigma; failure evidence is more valuable than inflated success rates.

- Separate model-training consent from product-analytics consent.

# 14.  Open decisions for the owner

These calls are genuinely owner-only and should be settled before the phase that needs them — not before.

- Backend vendor and timing. Community, sync, and outcomes need a server; none exists today. A managed stack (relational DB + object storage + a durable queue) versus custom — decide before Phase 4, not before.

- Offline-first as a tenet. Is offline still a product promise after the identity layer, or is online-required acceptable for search and ID? This drives how much you bundle and cache. Recommended: keep offline-first for owned data and the vetted species set.

- Free versus premium line. Never paywall basic organism welfare; charge for convenience, intelligence, storage, and advanced planning. Draw the exact line before Phase 3 ships.

- Overlay authorship. Does the curated overlay stay curator-authored, or open to reviewed community contribution? This shapes the rebuilt content tool.

- Naming. Keep Eco-Balance / Fit-Score, or adopt a broader “viability” framing as the scope widens.

# 15.  First implementation backlog

This backlog is intentionally ordered. The first items protect value; the next establish the new data boundary; only then are new screens built.

- Protect the current state — review dirty files, tag the demolition baseline, archive a runnable build, and save a representative database, backup, and media set.

- Freeze behavior — add golden fixtures around compatibility, container math, substrate, care, guide, and old-to-new export summaries.

- Write the founding decision records — botanical launch scope; external source boundary; local-first sync; media licensing and storage; the normalized ecosystem model.

- Create the schema and migration harness — ordered migrations and bridge tables beside the legacy schema; delete nothing.

- Extract the retained engines — move with tests and zero behavior change; introduce rule-set version metadata.

- Build the identity adapter spike — taxon autocomplete and detail, selected photo metadata, observation aggregate, rate telemetry, cache, and outage fallback.

- Reconcile the 201 records — produce matched, ambiguous, cultivar, duplicate, and unmatched reports; import sources as draft assertions.

- Build one vertical slice — new dashboard → create a minimal terrarium → add one organism → journal a photo → complete a care occurrence → restart offline.

- Add media upload and export — app-owned original, preview, checksum, upload state, attribution, and a recoverable archive.

- Replace the builder — an adaptive flow over the retained engines and the new profile repositories.

- Run a dogfood migration — migrate real local data, compare old and new outputs, record exceptions, and fix the importer.

- Delete the legacy surface — only after the vertical slice, migration, recovery export, and lint/type/tests pass, with owner review.

The north-star loop Discover or identify → adapt to the user’s vessel and home → build safely → care with context → document outcomes → contribute a structured, reusable result. Every phase serves this loop; anything that does not, waits.

# Appendix A — File-level disposition

An exhaustive lookup for the salvage step, using the four verdicts from Section 4.

### src/logic

| Path | Verdict | Note |
| --- | --- | --- |
| compatibility.ts | KEEP/REFACTOR | Consensus engine; version it and enable evidence/uncertainty |
| score-build.ts · verdict.ts · eco.ts | KEEP/REFACTOR | Bands, color, one-line verdict; transparent rule metadata |
| careSchedule.ts · care.ts | KEEP/REFACTOR | Preserve the hypothesis; replace the occurrence model |
| substrateMixer.ts · substrate-matrix.ts | KEEP/REFACTOR | Perched-water physics; split material catalog from the math |
| recommend.ts | REFACTOR | Repository-backed candidates; no bundled-array assumption |
| environment.ts | KEEP/REFACTOR | Generalize envelopes to trait assertions |
| containers.ts · placement.ts | KEEP | Vessel geometry, gas exchange, and placement semantics |
| guide.ts | KEEP/REFACTOR | Generate from a design revision and inventory |
| units.ts · constants.ts | KEEP | Pure, stable, broadly reusable |
| browse-filter.ts | KEEP/ADAPT | Apply to a cached organism-profile index |
| export-txt.ts | KEEP/ADAPT | Expand to a portable ecosystem export |
| glossary-filter.ts · glossary-markup.ts | KEEP | Content utilities; reuse for governed content |
| plant-glyphs.ts · substrate-wave.ts | RETIRE | Procedural rendering; extract any pure math, drop the art |

### src/data

| Path | Verdict | Note |
| --- | --- | --- |
| plants.json | RETIRE | Migration corpus; reconcile to profiles, not a runtime catalog |
| copy.json | KEEP | Admin-editable prose catalog |
| glossary.json | REFACTOR | Carry the definitions forward; add sources and review state |
| substrate-components.ts · index.ts | KEEP | Substrate vocabulary and loaders |
| plant-images.ts | RETIRE | Governed media references replace the static PNG map |

### src/db  ·  src/components  ·  src/app  ·  tools & assets

| Path | Verdict | Note |
| --- | --- | --- |
| db/schema.ts | REPLACE | Replace via migration; keep the old schema as source until cutover |
| db/*-repo.ts · provider.tsx | KEEP | Keep the pattern; add normalized repos and remote compositions |
| db/backup.ts | REFACTOR | Transactional, media-aware, complete archive |
| db/migrate.ts | REPLACE | Ordered DB and payload migrations with historical fixtures |
| db/ids.ts · client.expo.ts · client.node.ts | KEEP | UUID strategy and dual-driver plumbing |
| components/ui/* | KEEP | Selective keep; audit accessibility and compiler rules; retheme |
| components/planner/* | REBUILD | Extract the math; rebuild the screen composition |
| components/vibes/* (+ art, canopy) | RETIRE | Archived visual direction |
| app/index · browse · care · settings · build/[id] · planner | REBUILD | Thin routes over feature and use-case modules |
| app/plant/[slug].tsx | REPLACE | Becomes organism/[profileId], backed by profiles + cached identity |
| app/glyph-lab.tsx | RETIRE | Glyph harness route |
| tools/plant-admin | RETIRE | Repurpose as provenance-aware content operations |
| assets/plants/* · IMAGE_SOURCING.md | RETIRE | Hand-sourced photo library and notes |
| Web/ · ios/ · android/ | RETIRE | Archive the prototype; regenerate native from Expo config |
| docs/adr · tests | KEEP | Historical rationale and the safety net; add superseding records |

# Appendix B — Founding decisions to record

Write these as decision records before Phase 1 begins; each becomes a durable reference the rebuild is checked against.

| Decision | Recommended answer |
| --- | --- |
| Launch category | Botanical terrariums, mosses, fungi, springtails, isopods; animal types disabled |
| Client platform | Stay on Expo SDK 56 for this increment; upgrade only through explicit work |
| Offline strategy | SQLite local-first store + outbox; server authoritative for shared and public policy |
| Backend | Typed backend-for-frontend + managed relational DB + object storage + durable jobs, when Phase 4 needs it |
| External taxonomy | Provider adapter; an external id is a reference, never the internal primary key |
| Care data | Sourced Terrarium trait assertions and versioned rules, never occurrence-derived |
| Media | User originals in controlled storage; remote media only under an explicit license policy |
| Computer vision | Candidate suggestions only; benchmark and feature-gate |
| Community | Structured build snapshots and diagnosis templates before any generic feed |
| Marketplace | Deferred until trust, moderation, legal, and shipping controls exist |
| Legacy code | Extraction-first; delete only after the migration and vertical-slice gates |

# Appendix C — Phase-gate evidence checklist

The exit evidence each gate must show before the next phase begins.

### Phase 0 evidence

☐  Protected recovery point

☐  Runnable archived build

☐  Representative database, backup, and media set

☐  Golden fixtures

☐  Approved disposition and decision records

### Phase 1 evidence

☐  Ordered migrations

☐  Normalized local schema

☐  Repository contracts

☐  Offline vertical slice

☐  Zero-error lint and type-check on the new surface

### Phase 2 evidence

☐  Provider schemas, cache, and budget telemetry

☐  201-record reconciliation report

☐  Trait-assertion import

☐  Media policy

☐  Outage and computer-vision benchmark results

### Phase 3 evidence

☐  End-to-end lifecycle recording

☐  Migration report

☐  Transactional restore

☐  Media recovery

☐  Accessibility, privacy, and safety review

### Cleanup evidence

☐  Owner sign-off

☐  Recovery export

☐  No legacy imports

☐  Isolated removal PR

☐  Post-cleanup tests and migration verification

# Appendix D — Official technical references

The official sources behind the SDK 56 and iNaturalist decisions in this plan. Re-check them against the versioned docs at implementation time.

[1]  Expo SDK 56 — versioned reference

[2]  Expo Router — SDK 56

[3]  Expo SQLite — SDK 56

[4]  Expo FileSystem — SDK 56

[5]  Expo Notifications — SDK 56

[6]  iNaturalist API v2 documentation

[7]  iNaturalist API recommended practices

[8]  iNaturalist licensing guidance

[9]  iNaturalist Terms of Use

# Definition of done for the migration

- A protected baseline and recovery instructions exist.

- Every retained engine has characterization tests in its new boundary.

- The new schema imports representative old databases and media with a human-readable report.

- The private-lifecycle vertical slice works offline and syncs without duplication.

- The identity integration has schemas, cache, rate telemetry, provider-outage behavior, and a media license policy.

- The 201-record corpus has a reconciliation report and no silent unmatched identities.

- Lint, type-check, tests, migrations, API contracts, accessibility, and media recovery all pass.

- The owner has reviewed the replacement dashboard, builder, organism profile, care, and journal flows.

- Legacy routes, art, runtime seed catalog, and schema are removed in an isolated cleanup change.

- A complete data export remains possible after cleanup.

The through-line Keep the brain, replace the body, and build the missing nervous system only when the body can stand. The tested reasoning engine is the moat — carry it forward intact. Everything else is in service of the loop that turns a curious beginner into a keeper with a thriving, documented ecosystem.